PROJECT_triple_sigma
Step21 Operating Guide for Backtesting, Optimization, Retraining, Selection, Release, and Rollback

Source of truth: GPT-PRO-FOR-REPORT.zip snapshot (2026-03-09, after Step21 implementation and validation)
This report uses current Step21 code, retained artifacts, logs, and docs ahead of older Step19/Step20 assumptions.

| Snapshot basis | GPT-PRO-FOR-REPORT.zip / 2026-03-09 |
| --- | --- |
| Authoritative priority | Current Step21 code + retained artifacts + logs + current docs |
| Immediate operating conclusion | Runtime integrity is ready; optimization analytics and release operations are not yet formalized |
| Mandatory principle | Do not optimize profitability on the Step16 smoke pack |

# Executive position

The current Step21 snapshot is ready for the optimization phase from a runtime-integrity standpoint. Root `README.md` and `STEP21_CLOSEOUT_AND_VERIFICATION.md` show that tx-authoritative entry/exit observation, widened protective modify families, widened `trade_log.csv` and `bar_log_YYYYMMDD.csv`, `MODIFY` rows, `broker_audit.csv`, and runtime model-pack hot reload / rollback are implemented and validated. The current anchor is explicit: compile clean, ten retained Step21 presets passed, feature-off core-row alignment preserved, duplicate non-modify groups at zero, duplicate EXIT groups at zero, and same-timestamp EXIT->ENTRY at zero.

The remaining gap is no longer inside EA semantics. The gap is the operating layer around optimization. The snapshot has enough raw surface to support serious backtest analytics, but it does not yet have campaign manifests, parser outputs, master tables, benchmark/OOS/stress segregation, release-candidate bundles, rollback bundles, or an optimizer runbook.

A second non-negotiable conclusion is that the Step16 smoke pack must not be used as a profitability optimizer baseline. Most retained Step21 regression presets still use `triple_sigma_pack_long_step16`, which is correct for runtime integrity anchoring but wrong for real selection. The profitability control must move to the Step15 export pack or to a broadened retrained pack.

# 1. Step21 snapshot diagnosis

## Strengths immediately usable in optimization operations

Runtime integrity is genuinely closed at Step21 and retained in evidence.

The regression anchor is strong: feature-off core-row alignment, duplicate EXIT zero, same-timestamp EXIT->ENTRY zero.

Protective management is now measurable as a distinct layer because `MODIFY` rows, `modify_reason`, `modify_count`, `tx_authority`, `position_id`, and reload state are retained.

Execution, recovery, and runtime transition can be separated analytically via `broker_audit.csv`, `exec_state.ini`, `tx_authority`, and pack lineage fields.

Data-window policy and Step15 export/parity evidence already exist.

## Current gaps

No operating parser/analytics stack exists yet.

Profitability control is not formalized separately from the smoke runtime anchor.

Stage1 remains the main ML bottleneck while Stage2 already has a winner.

Runtime reload outputs are retained, but the reload patch input files are missing from the snapshot.

There is no dedicated campaign / benchmark / OOS / stress / RC / rollback hierarchy.

## Prepared / missing / deferrable

Prepared: runtime integrity evidence, raw schema v2.0, data policy, Step15 export/parity chain.

Missing: parser stack, control registry, campaign manifests, release/rollback standards, operator runbook.

Deferrable: real broker-connected execution and booster-family model expansion.

Evidence anchors: README.md; STEP21_CLOSEOUT_AND_VERIFICATION.md; design/BAR_LOG_SCHEMA.md; _coord/logs/smoke/step21_*_summary.md; _coord/artifacts/step14_validation_q1_out/*; src/ml/pyproject.toml

# 2. Assessment of the current folder structure

## What already works well

The root layout cleanly separates design, source, tooling, policy, and coordination.

`_coord/` is already strong as a retained-evidence namespace.

The ML line and runtime line are separated in practice.

## What is operationally weak

Retained historical artifacts and future campaign workspaces are not separated.

`tools/` is packaging-oriented rather than campaign-oriented.

There is no notebook or derived analytics layer.

Runtime reload outputs exist, but reload patch inputs are missing.

## What must be preserved

Current document authority chain in `design/` and `TRIPLE-SIGMA/`.

`_coord/tester/step21/*.ini`, `tools/run_step21_matrix.ps1`, `tools/package_step21_artifacts.py`, Step21 retained artifacts and smoke summaries.

`_coord/ops` baseline standards and triage runbooks.

## What must be added

Campaign workspaces, parser outputs, analytics outputs, release-candidate namespace, rollback namespace, and a master-table contract.

Evidence anchors: _coord/README.md; _coord/ops/RETAINED_ARTIFACT_STANDARD.md; _coord/ops/RECOVERY_MATRIX.md; tools/run_step21_matrix.ps1; tools/package_step21_artifacts.py

# 3. Recommended folder structure

Keep the existing root structure intact and extend `_coord/` with campaign, release, rollback, and notebook namespaces. Retained evidence stays immutable; campaign work becomes a separate mutable operating space.

PROJECT_triple_sigma/

design/                              [keep]

src/                                 [keep]

tools/                               [keep + add parser/orchestrator scripts]

TRIPLE-SIGMA/                        [keep]

_coord/                              [keep]

artifacts/                         [keep: immutable retained evidence only]

logs/                              [keep]

ops/                               [keep + add runbooks/contracts]

tester/                            [keep + add campaign templates]

campaigns/                         [new]

<campaign_id>/

manifest.yaml

freeze/

raw_tester_outputs/

parser_outputs/

analytics/

benchmark/

oos/

stress/

shortlist/

reports/

releases/                          [new]

rollback_points/                   [new]

notebooks/                         [new]

triple_sigma_runtime_patch/          [restore or add]

## Placement rules

Raw tester outputs remain immutable under `raw_tester_outputs/`.

Promoted evidence only goes into `_coord/artifacts/`.

Master tables live under `parser_outputs/` and analytics summaries under `analytics/`.

Benchmark, OOS, and stress stay separated even inside one campaign.

Release candidates and rollback bundles each get their own namespace.

Operator runbooks remain under `_coord/ops/`.

Evidence anchors: _coord/README.md; _coord/artifacts/step21_runtime_reload_success; _coord/tester/step21/runtime_reload_success.ini

# 4. End-to-end Step21 operating workflow

WF0 Data freeze - inputs: data policy, history-quality audit, tester baseline; output: `data_freeze_manifest.yaml`; pass: no role overlap and no illegal broad-range use.

WF1 Control-pack selection - separate runtime-integrity control from profitability control; output: `control_pack_registry.yaml`; pass: profitability control has parity evidence.

WF2 Backtest execution - build campaign-specific presets from Step21 templates and run under fixed baseline; output: raw tester results; pass: compile clean and raw-output completeness.

WF3 Parsing and analytics - materialize master tables and KPI summaries; pass: key/schema sanity and invariant continuity.

WF4 Branch decision - choose ML-first, EA-first, or runtime-fix-first from parsed analytics; pass: only one primary branch is opened.

WF5 Branch optimization - ML order: Data -> Stage1 -> Stage2; EA order: gates -> early exit -> protective modify -> sizing; pass: layer-specific improvement without OOS damage.

WF6 Benchmark / OOS / stress restage - rerun only a small incumbent set; pass: acceptable dispersion and concentration.

WF7 Limited joint sweep - evaluate a small interaction matrix only; pass: no fragile single-interaction dependence.

WF8 Release candidate - package selected pack, params, KPI snapshot, runbook, and hashes; pass: reproducibility and handoff completeness.

WF9 Rollback point - package the previous stable state as a full bundle; pass: patch-input retention and hash verification.

Evidence anchors: design/US100_RealTick_Backtest_Data_Policy.md; _coord/artifacts/us100_history_quality/US100_HISTORY_QUALITY_AUDIT.md; _coord/BACKTEST_BASELINE.md; _coord/tester/step21/*.ini; _coord/artifacts/step15_export_q1_out/export_validation_report.json

# 5. Single-run post-backtest analysis pipeline

A single Step21 backtest already produces enough raw surface to build a full operating ledger. Recommended sequence: raw manifest -> `bars_master` -> `trades_master` -> `execution_master` -> `modify_master` -> `audit_master` -> `counterfactual_eval` -> `daily_risk_metrics`.

`bars_master` - Stage1 posteriors, Stage2 outputs, gate state, pending exit/modify state, tx-authority flags, pack lineage, reload counters and status.

`trades_master` - paired realized trade ledger with `trade_id`, `position_id`, entry/exit data, parameter lineage, exit reason, PnL, pack lineage, tx-authority lineage, modify count.

`execution_master` - request/execution/recovery layer from trade log, exec state, tester log, and optional broker audit.

`modify_master` - direct protective-management ledger from `event_type=MODIFY` rows.

`audit_master` - broker-style audit trail for reload/recovery and operator tracing.

`counterfactual_eval` - H=72 ex-post evaluator for gate regret, early-exit opportunity cost, risk saved, BE save flag, alpha-loss flag, parameter regret.

`daily_risk_metrics` - daily portfolio/risk layer for expectancy, PF, drawdown, turnover, concentration, rolling stability, and pack mix.

## How to use Step21-only additions

`MODIFY` rows make protective management directly measurable.

`broker_audit.csv` provides optional authoritative tracing.

`tx_authority` separates normal deal-confirmed paths from sync/reconcile paths.

`runtime_reload_status`, `active_model_pack_dir`, and `pack_dir_at_entry` prevent mixed-pack contamination.

Evidence anchors: design/BAR_LOG_SCHEMA.md; _coord/artifacts/step21_live_trailing_probe/trade_log.csv; _coord/artifacts/step21_recovery_pending_modify_tx/trade_log.csv; _coord/artifacts/step21_runtime_reload_success/broker_audit.csv

# 6. Optimization priority order

Recommended order: Data -> Stage1 -> Stage2 -> EA gates -> Early Exit -> Protective Modify -> Risk sizing -> Limited joint sweep.

Data first because window freeze is already defined and must remain non-negotiable.

Stage1 before Stage2 because Stage1 still shows no eligible challenger while Stage2 already has a winner.

Gates before early exit because gates are the first place where good signal can be blocked.

Early exit before protective modify because it dominates lifecycle decisions more broadly.

Protective modify after early exit because it is mainly an alpha-preservation layer.

Risk sizing late because it changes expression of edge, not existence of edge.

Joint sweep last because early joint search destroys attribution.

This order is safest because it minimizes overfitting to the wrong baseline and preserves attribution across ML, policy, execution, and risk.

Evidence anchors: design/US100_RealTick_Backtest_Data_Policy.md; _coord/artifacts/step14_validation_q1_out/stage1_selection_report.json; _coord/artifacts/step14_validation_q1_out/stage2_selection_report.json

# 7. KPI framework

## ML signal layer

Macro-F1 by regime / PASS recall - classification quality and abstention discipline.

Calibration log loss / Brier - posterior reliability.

Margin-decile monotonicity - whether confidence ranks opportunity quality.

SHORT coverage ratio - whether short-side signal survives into runtime action.

Stage2 parameter regret / posterior drift PSI - parameter quality and distribution shift.

## EA policy layer

Candidate conversion rate - eligible alpha turning into actual entries.

Gate block rate by reason / gate regret - whether filters are removing good setups.

Early-exit opportunity cost / risk saved - exit trade-off quality.

Protective-modify save ratio / alpha-loss ratio - whether BE/trailing/reshape/time-policy preserve or destroy edge.

Hold utilization / force-exit share - alignment between hold prediction and time policy.

## Execution / recovery layer

Retcode executed share.

Pending clear latency.

Synthetic vs actual reject rate.

Duplicate / phantom EXIT count.

Observer/authority disagreement.

## Portfolio / risk layer

Expectancy R.

PF / payoff ratio.

MAE/MFE capture ratio.

Drawdown / ulcer profile.

Concentration and window dispersion.

Evidence anchors: design/BAR_LOG_SCHEMA.md; _coord/artifacts/step14_validation_q1_out/stage1_cv_summary.csv; _coord/artifacts/step14_validation_q1_out/stage2_cv_summary.csv

# 8. Decision matrix

| Observed symptom | Primary layer | Immediate action | Stop condition |
| --- | --- | --- | --- |
| Low Stage1 margin and abnormal short-side collapse | ML | Expand Stage1 data and recalibrate | Do not open broad EA search at the same time |
| High Stage2 regret and hold-boundary pressure | ML | Retune Stage2 search space | Delay deep Stage2 search if Stage1 is unstable |
| Signal is good counterfactually but gate regret is large | EA policy | Relax or condition gates | If execution anomalies are high, fix runtime first |
| Early-exit opportunity cost dominates risk saved | EA policy | Soften thresholds and holding constraints | Stop if invariants are broken |
| Protective modify families destroy more alpha than they save | EA policy | Raise triggers or make them regime-selective | Do not trust results if modify lineage is incomplete |
| Retcodes, clear latency, and authority disagreement rise | Execution/runtime | Stop profitability work and return to runtime integrity | Mandatory stop |
| Duplicate EXIT, phantom EXIT, same-timestamp EXIT->ENTRY, core-row drift | Runtime integrity | Stop all optimization and rebuild anchors | Mandatory stop |
| Benchmark strong but recent OOS weak with high drift/concentration | Data + ML | Adjust retrain cadence and compare simpler incumbents | Do not run joint sweep yet |
| PF acceptable but DD/dispersion excessive | Portfolio/risk | Reduce sizing and concentration | Do not use sizing to mask unresolved edge problems |
| Reload evidence exists but reload patch inputs are missing | Research operations | Retain patch inputs and hashes | Do not promote to RC in non-reproducible state |

Evidence anchors: STEP21_CLOSEOUT_AND_VERIFICATION.md; _coord/logs/smoke/step21_*_summary.md

# 9. Operating checkpoints

CP0 Build and schema integrity - compile clean and Step21 schema consistency.

CP1 Runtime invariants - duplicate non-modify zero, duplicate EXIT zero, same-timestamp EXIT->ENTRY zero, feature-off core-row match true, clean close-before-modify precedence, pending-modify recovery clear, reload success/rollback pass.

CP2 Data readiness - optimization/benchmark/OOS/stress windows frozen and gap policy documented.

CP3 Control-pack readiness - runtime control separated from profitability control and selection control has parity evidence.

CP4 Parser readiness - master tables build automatically and pass key/schema sanity.

CP5 ML readiness - leakage-free split, Stage1 guardrails, stable Stage2 incumbent, drift baseline stored.

CP6 EA policy readiness - gate regret, early-exit trade-off, and protective-modify trade-off are measurable and interpretable.

CP7 Integrated benchmark/OOS/stress - all major windows pass team gates without fatal runtime anomaly.

CP8 Release candidate and rollback - RC reproducible, rollback bundle complete, operator runbook updated, patch inputs retained.

Evidence anchors: _coord/logs/compile/compile_step21_wip.log; design/BAR_LOG_SCHEMA.md; STEP21_CLOSEOUT_AND_VERIFICATION.md; _coord/artifacts/step15_export_q1_out/export_validation_report.json

# 10. Immediate next deliverables

## Minimum operating set

`tools/parse_step21_run.py` - raw-run parser and schema validator.

`tools/build_master_tables.py` - master-table materializer.

`tools/build_counterfactual_eval.py` - H=72 forward evaluator.

`tools/build_daily_risk_metrics.py` - daily portfolio/risk ledger.

`_coord/ops/MASTER_TABLE_CONTRACT.md` - derived-table contract.

`_coord/campaigns/C2026Q1_stage1_refresh/manifest.yaml` - first real optimization campaign manifest.

`_coord/ops/OPTIMIZATION_OPERATOR_RUNBOOK.md` - optimizer operating SOP.

Retained runtime patch inputs for reload success and rollback.

## Recommended expansion set

`tools/run_campaign_matrix.ps1` - manifest-driven orchestrator.

`tools/assemble_selection_pack.py` - shortlist and committee-pack builder.

`_coord/ops/SELECTION_RELEASE_RUNBOOK.md` - promotion procedure.

`_coord/ops/ROLLBACK_POINT_STANDARD.md` - rollback-bundle standard.

`_coord/notebooks/01_single_run_review.ipynb` - single-run ledger review.

`_coord/notebooks/02_gate_exit_modify_diagnostics.ipynb` - policy diagnostics.

`_coord/notebooks/03_selection_committee_pack.ipynb` - final decision support.

Optuna orchestration module after the parser stack is already stable.

Evidence anchors: tools/; _coord/tester/step21/runtime_reload_success.ini; _coord/tester/step21/runtime_reload_rollback.ini; src/ml/pyproject.toml

# 11. Final summary

## Current readiness

Runtime integrity readiness is high.

Data governance readiness is moderately high.

ML export/parity readiness is moderately high.

Optimization-operations readiness is only moderate.

Release / rollback management is still not formalized.

## Top three bottlenecks

No parser / master-table / analytics stack.

No formal profitability-control registry separate from the smoke runtime anchor.

No campaign / release / rollback operating hierarchy with manifests and runbooks.

## First five actions

Freeze the first campaign windows from the current data policy.

Create a dual-control `control_pack_registry.yaml`.

Build the Step21 parser and master-table pipeline.

Build the counterfactual and daily-risk analytics layer.

Run the first real-pack single run and decide ML-first vs EA-first before broader restaging.

Evidence anchors: README.md; STEP21_CLOSEOUT_AND_VERIFICATION.md; design/BAR_LOG_SCHEMA.md; _coord/artifacts/step15_export_q1_out/; _coord/tester/step21/; tools/

# Appendix A. Recommended outline for the operating handbook

1. Purpose and scope

2. Source of truth and document priority

3. Runtime invariants and non-negotiable gates

4. Data freeze policy

5. Control-pack registry and parity rules

6. Backtest execution SOP

7. Parser/master-table contract

8. KPI definitions and escalation rules

9. Branching logic: ML-first / EA-first / runtime-fix-first

10. Benchmark / OOS / stress standard

11. Selection committee package

12. Release-candidate standard

13. Rollback-point bundle standard

14. Operator handoff and incident triage

15. Evidence retention and archive policy

# Appendix B. Internal evidence directly reviewed for this report

README.md

STEP21_CLOSEOUT_AND_VERIFICATION.md

STEP21_PROMOTION_AND_DEFERRED_SCOPE.md

design/BAR_LOG_SCHEMA.md

design/US100_RealTick_Backtest_Data_Policy.md

_coord/BACKTEST_BASELINE.md

_coord/README.md

_coord/ops/RETAINED_ARTIFACT_STANDARD.md

_coord/ops/RECOVERY_MATRIX.md

_coord/ops/EARLY_EXIT_TRIAGE_RUNBOOK.md

_coord/ops/PROTECTIVE_MODIFY_TRIAGE_RUNBOOK.md

_coord/logs/compile/compile_step21_wip.log

_coord/logs/smoke/step21_*_summary.md

_coord/tester/step21/*.ini

_coord/artifacts/step14_validation_q1_out/*

_coord/artifacts/step15_export_q1_out/*

_coord/artifacts/step21_*/*

_coord/artifacts/us100_history_quality/*

tools/run_step21_matrix.ps1

tools/package_step21_artifacts.py

src/ml/pyproject.toml

src/ea/TripleSigma.mq5

src/include/TS_Execution.mqh

src/include/TS_Logger.mqh

src/include/TS_Monitor.mqh

# Appendix C. External reference points

MQL5 PositionClose / PositionModify / ResultRetcode: `true` does not guarantee final execution success.

MQL5 OnTradeTransaction: one request may correspond to multiple transactions and request/result are meaningful for `TRADE_TRANSACTION_REQUEST`.

scikit-learn TimeSeriesSplit: time-ordered split with an explicit gap is supported.

Optuna: samplers and pruners are available for define-by-run black-box HPO.